EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 10/09/2026 |
| Time (start – end) | 9:00 – 9:40am |
| Location | Eaton 3001 |
| Meeting objective | Status Update |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush | x |  |  |
| 2 | Forest Denton | x |  |  |
| 3 | Wyatt Payne |  | x | Forgot about meeting |
| 4 | Ruben Pino-Martinez | x |  |  |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Makeen | x |  |  |
| 7 | Hannah Prosch | x |  |  |
| 8 | Ian (Eden) Ruebelmann | x |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Hannah | Completed October 2 Meeting Log | Completed |
| Forest | Complete AI Hard Level | Completed |
| Hannah | Work on Documentation & UML Diagrams | Completed |
| Chris | Decide on and implement new features | Completed |
| Ruben | Decide on and implement new features | Completed |
| Daniel | Testing and Debugging | In Progress |
| Hannah | Upload all documentation before submission | In Progress |
| Ruben | Merge the new features code into main | Completed |
| Johney | Set up Google Doc to track progress, checking in with the team 2-3 times per week for progress updates | Completed |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

At today’s meeting, we gave our TA Sherri a status update on what each of us has worked on this week, and aided the discussion of how much time we planned to spend on the project before we submit it this weekend. Daniel got clarification on whether the 3x3 Safe Reveal counts as a turn (it does), and Daniel brought up some bugs we was finding on the AI Hard mode. Eden offered to help fix an edge case with flagging issues, and Forest realized the final hard mode code wasn’t pushed to the repository. Hannah asked for clarification from our TA Sherri about details on the Tag-Team mode for the documentation, and we learned that the program needs to track if the player or AI won and highlight the mine AI uncovered to end the game (if applicable). Johney reached out to Wyatt to implement these adjustments. We also discussed missing details in code comments, and how everyone should follow Eden’s format (all other team members will need to adjust their comments prior to submission).

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Daniel experienced difficulty debugging the hard mode, and discussed it with Eden and Johney before the meeting today. Eden offered to help fix the flagging issue edge case. When Forest arrived at the meeting, he realized the code he pushed to the repository wasn’t the final code he completed, and the final code he provided fixed some of the bugs Daniel had been working on. Another impediment was vague requirements for Tag-Team mode, but our TA Sherri was able to clarify these for us so they could be addressed. Hannah had some questions about safely merging in her documentation, and Daniel was able to assist with this.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Daniel | Complete Debugging, commenting, and merge branch | 10/10 | 0.25 |
| Wyatt | Fix the Tag-Team Functionality to meet specifications | 10/10 | 1 |
| Forest | Add code comments, following Eden’s template | 10/10 | 0.083 |
| Ruben | Add code comments, following Eden’s template | 10/10 | 1 |
| Chris | Add code comments, following Eden’s template | 10/10 | 0.167 |
| Hannah | Complete and submit 10/9 meeting log | 10/10 | 0.5 |
| Eden | Handle edge case for flagging in hard mode | 10/10 | 0.5 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | Fix the Tag-Team Functionality to meet specifications (10/10) (1 hour) | 1 |
| Hannah | Attend Team Meeting (10/9) (0.67 hours) Complete and submit 10/9 meeting log (10/10) (0.5 hours) | 1.17 |
| Ian (Eden) | Attend Team Meeting (10/9) (0.67 hours) Handle edge case for flagging in hard mode (10/9) (0.75 hours) | 1.42 |
| Forest | Attend Team Meeting (10/9) (0.67 hours) Add code comments, following Eden’s template (10/11) (0.083 hours) | 0.753 |
| Daniel | Attend Team Meeting (10/9) (0.67 hours) Complete Debugging, commenting, and merge branch (10/10) (0.25 hour) | 0.92 |
| Johney | Attend Team Meeting (10/9) (0.67 hours) | 0.67 |
| Chris | Attend Team Meeting (10/9) (0.67 hours) Add code comments, following Eden’s template (10/11) (0.167 hours) | 0.837 |
| Ruben | Attend Team Meeting (10/9) (0.67 hours) Added CSS styling (10/10) (2 hours) Add code comments, following Eden’s template (10/11) (1 hour) | 3.67 |
| Team total this week |  | 10.44 |