EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 09/25/2026 |
| Time (start – end) | 8:45 - 9:15am |
| Location | Eaton 3001 |
| Meeting objective | Demo Project 1; Begin Project 2 |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush | x |  |  |
| 2 | Forest Denton | x |  |  |
| 3 | Wyatt Payne | x |  |  |
| 4 | Ruben Pino-Martinez | x |  |  |
| 5 | Daniel Van Dalsem | x |  |  |
| 6 | Johney Makeen |  | x | Feeling under the weather |
| 7 | Hannah Prosch | x |  |  |
| 8 | Ian (Eden) Ruebelmann |  | x | Overslept |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Chris | Review code/project 2 instructions | In progress |
| Forest | Review code/project 2 instructions | In progress |
| Wyatt | Review code/project 2 instructions | In progress |
| Ruben | Review code/project 2 instructions | In progress |
| Daniel | Review code/project 2 instructions | In progress |
| Johney | Review code/project 2 instructions | In progress |
| Hannah | Review code/project 2 instructions | Completed |
| Ian (Eden) | Review code/project 2 instructions | In progress |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

The Project 1 Demo went well, and everything worked great! We discussed the Project 2, and the improvements that need to be made. After checking the functionality of the original program, we will add the 3 AI modes, along with a new feature of our choice. Chris said he would think on this, and discuss with the team. Roles for project 2 were assigned as follows: - Hannah: Documentation / Previous Revision Testing / UML Diagram for new feature - Forest: AI Game Logic (3 modes) - Eden: AI Game Logic (3 modes) - Wyatt: AI Game Logic (3 modes) - Daniel: Testing, extra edge case testing for AI modes - Ruben: New feature / CSS - Chris: New feature / CSS - Johney: Project Manager (coordinate sprints / code merges)

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Based on difficulties we had merging the Project 1, Ruben suggested we do smaller, more frequent merges, and the team agreed. Hannah asked the TA for clarification if we needed to create the missing documentation from the first group, and we were told that we do not need to do this. Daniel suggested a shared document to track the responsibilities of everyone, and Hannah built this off of Forest’s shared Google Doc so the team has access to it.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Hannah | Fork repository, share link | 9/24 | 0.1 |
| Hannah | Send GitHub Collaboration Invites | 9/25 | 0.1 |
| Hannah | Complete 9/25 Team Meeting Log | 10/2 | 0.75 |
| Hannah | Functionality testing of given code | 9/26 | 0.5 |
| Wyatt | Easy Mode & Extra UI Implementation | 9/29 | 4 |
| Ian (Eden) | Implement medium difficulty AI modifier | 9/30 | 1 |
| Johney | Creating the Sprints Documentations Workflow Notes, Understanding everyone's roles for P2 and including them in the workflow notes, Communicating with each member to see how progress is going, Updating the workflow notes | 10/2 | 0.5 |
| Forest | Implement AI Hard Level | 10/6 | 1.5 |
| Chris | Decide on new feature to implement, coordinating with Ruben | 10/5 | 0.5 |
| Ruben | Decide on new feature to implement, coordinating with Chris | 10/5 | 0.5 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt | Team Meeting (9/25) (0.5 hour) Easy Mode & Extra UI Implementation (9/29) (4 hours) | 4.5 |
| Hannah | Fork repository, share link (9/24) (0.1 hours) Review code/project 2 instructions (9/24) (0.1 hour) Team Meeting (9/25) (0.5 hour) Send GitHub Collaboration Invites (9/25) (0.083 hour) Functionality testing of given code (9/26) (0.35hour) Complete 9/25 Team Meeting Log (10/1) (0.5 hour) | 1.633 |
| Ian (Eden) | Implement medium difficulty AI modifier (9/30) (1.5 hours) | 1.5 |
| Forest | Team Meeting (9/25) (0.5 hour) | 0.5 |
| Daniel | Team Meeting (9/25) (0.5 hour) | 0.5 |
| Johney | Creating the Sprints Documentations Workflow Notes, Understanding everyone's roles for P2 and including them in the workflow notes, Communicating with each member to see how progress is going, Updating the workflow notes (10/2) (0.75 hour) | 0.75 |
| Chris | Team Meeting (9/25) (0.5 hour) | 0.5 |
| Ruben | Team Meeting (9/25) (0.5 hour) | 0.5 |
| Team total this week |  | 10.383 |