EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 25 |
| --- | --- |
| Date | 10/2/2026 |
| Time (start – end) | N/A |
| Location | N/A |
| Meeting objective | Status Update |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Christopher Brush |  |  | Meeting Cancelled |
| 2 | Forest Denton |  |  | Meeting Cancelled |
| 3 | Wyatt Payne |  |  | Meeting Cancelled |
| 4 | Ruben Pino-Martinez |  |  | Meeting Cancelled |
| 5 | Daniel Van Dalsem |  |  | Meeting Cancelled |
| 6 | Johney Makeen |  |  | Meeting Cancelled |
| 7 | Hannah Prosch |  |  | Meeting Cancelled |
| 8 | Ian (Eden) Ruebelmann |  |  | Meeting Cancelled |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |
| Wyatt | Add in missing comments for Easy Mode & Extra UI Implementation | Not started |
| Wyatt | Easy Mode & Extra UI Implementation | Complete |
| Ian (Eden) | Implement medium difficulty AI modifier | Complete |
| Johney | Creating the Sprints Documentations Workflow Notes, Understanding everyone's roles for P2 and including them in the workflow notes, Communicating with each member to see how progress is going, Updating the workflow notes | Complete |
| Hannah | Fork repository, share link; Send GitHub Collaboration Invites, Complete 9/25 Team Meting Log, Functionality testing of given code | Complete |
| Forest | Implement AI Hard Level | Not started |
| Chris | Decide on new feature to implement, coordinating with Ruben | In progress |
| Ruben | Decide on new feature to implement, coordinating with Chris | In progress |
| Daniel | Testing (must wait for all previous members to finish) | Not started |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

Since our team had already been assigned our roles and we were making progress, Johney reached out to our TA Sherri to postpone the 10/2 meeting. Wyatt & Eden finished their coding assignments, and Forest will be next (on Friday 10/2, he said he would complete his section by 10/6 at the latest). Over the weekend, Johney reached out to Ruben and Chris for a status update on the new feature. Chris said he and Ruben had been discussing and decided the new feature would be a stopwatch so the player can see their best time on a size, along with an abilities option. Chris and Ruben decided on the new features on 10/4, and they provided additional details on 10/6 so that the documentation could be completed.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

Hannah brought up missing code comments in the group chat. Hannah also asked about uploading the documentation to GitHub without messing up the merge order, so Johney added her into the merge list so she can add the Documentation folder once everyone else has finished their portions. There were some team members who were wanting to get started on their portions but could not because those ahead of them had not completed their portions of the project. Johney suggested creating drafts of potential changes so they could get started, but to not merge anything yet. Hannah requested more clarification on exactly what the new features did and how they would work, so the UML diagrams could be accurately depicted. More details were provided on 10/6 once the new feature code was complete.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Hannah | Complete October 2 Meeting Log | 10/9 | 0.5 |
| Forest | Complete AI Hard Level | 10/6 | 1.5 |
| Hannah | Work on Documentation & UML Diagrams | 10/9 | 2 |
| Chris | Decide on and implement new features | 10/9 | 2 |
| Ruben | Decide on and implement new features | 10/9 | 2 |
| Daniel | Testing and Debugging (must wait for all previous members to finish) | 10/10 | 3 |
| Hannah | Upload all documentation (must wait for all previous members to finish) | 10/10 | 0.1 |
| Ruben | Merge the new features code into main | 10/8 | 1 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Wyatt |  | 0 |
| Hannah | Work on Documentation & UML Diagrams (10/6) (1 hour) Work on Documentation & UML Diagrams (10/7) (1 hour) Complete October 2 Meeting Log (10/7) (0.5 hour) Update Documentation with New Features functions (10/8) (0.25 hour) | 2.75 |
| Ian (Eden) |  | 0 |
| Forest | Complete AI Hard Level (10/6) (1.5 hours) | 1.5 |
| Daniel | Testing and Debugging (10/8) (3 hours) | 3 |
| Johney | Set up Google Doc to track progress, checking in with the team 2-3 times per week for progress updates (1 hour) | 1 |
| Chris | Decide on and implement new features (10/6) (1 hour) | 1 |
| Ruben | Decide on and implement new features (10/6) (1 hour) Merge the new features code into main (10/8) (1hour) | 2 |
| Team total this week |  | 11.25 |